🧠 PlanMyAbroad — Project Handover Document

📍 PROJECT OVERVIEW

Project Name: PlanMyAbroad
Stack: Next.js (App Router) + Prisma + PostgreSQL + NextAuth + Stripe

Goal:
Build an AI-powered migration planning platform that replaces visa agents by:

- analyzing user profiles

- comparing countries

- recommending best migration paths

- generating step-by-step relocation plans

📁 PROJECT LOCATION

VS Code Root:

C:\Users\LENOVO PC\Desktop\planmyabroad

Run Dev Server (PowerShell):

cd "C:\Users\LENOVO PC\Desktop\planmyabroad"

npm run dev

Open Prisma Studio:

npx prisma studio

✅ COMPLETED FEATURES

1. Authentication (NextAuth)

- Login ✅

- Logout ✅

- Session API working (/api/auth/session)

- Navbar shows:

  - user name

  - email

  - logout button

2. Database (Prisma)

Key Models:

- User

- UserProfile

- SavedPathway

- CountryRule ✅

Important Field:

isPremium Boolean @default(false)

3. Profile System

Frontend:

app/profile/page.tsx

API:

app/api/profile/route.ts

✔ Users can fill migration profile
✔ Data stored in DB

⚠️ REQUIRED:
User must have a profile or compare/premium will fail

4. Country Rules Engine 🔥

API:

app/api/admin/country-rules/route.ts

Seed Page:

/admin/seed-rules

✔ Supports 10 countries:

- Canada

- Australia

- UK

- Germany

- Ireland

- Netherlands

- Sweden

- Finland

- New Zealand

- USA

5. Compare Engine (H11)

API:

app/api/compare/route.ts

✔ Uses:

- user profile

- country rules

✔ Returns:

- score

- eligibility

- reasons

- premium lock

Frontend:

app/compare/page.tsx

✔ Shows:

- side-by-side country comparison

- scoring results

- eligibility

- premium gating

6. Premium System 💰

✔ Stripe integration working
✔ After payment:

isPremium = true

✔ Premium unlocks:

- full reasoning

- roadmap

7. AI Assistant (H7 → H10)

Page:

app/assistant/page.tsx

API:

app/api/assistant/route.ts

✔ User can ask questions
✔ AI responds using:

- profile

- country rules

8. UI Improvements

✔ Clean navbar
✔ Login + Signup added
✔ Premium badge
✔ Compare UI upgraded
✔ Profile UI improved

⚠️ CURRENT ISSUES

1. Profile Error

Profile not found

Cause:

- user has not filled profile

2. Compare API Instability

- fails if:

  - profile missing

  - country rules missing

3. Premium Output Weak

Current roadmap:
❌ generic
❌ not valuable

4. AI Assistant Bug (partially fixed)

Cannot access 'user' before initialization

🚀 NEXT DEVELOPMENT ROADMAP

🔥 H12 — Smart Recommendation Engine

Goal:

- rank countries

- explain WHY a country is best

Example:

Canada is your best option because:

- strong PR pathway

- your education matches requirements

- your age is ideal

🔥 H13 — Real Roadmap Generator (CRITICAL)

Replace:
❌ "Visit canada.ca"

With:
✅ Step-by-step plan:

- visa type

- required documents

- timeline

- exact next actions

🔥 H14 — Profile Intelligence

Upgrade scoring:

- detect weak profiles

- give realistic advice

Example:

You are not ready for migration yet.

Fix your English score first.

🔥 H15 — AI Personalization

Transform AI into:
👉 migration advisor

Not:
❌ chatbot
But:
✅ decision assistant

🔥 H16 — Admin Panel Upgrade

- edit country rules visually

- no code required

- easier updates

💡 PRODUCT DIRECTION

We are NOT building:
❌ information website
❌ blog

We ARE building:
✅ AI Migration Advisor
✅ Decision Engine
✅ Action Platform

🎯 CORE VALUE

PlanMyAbroad must:

- tell users WHAT to do

- explain WHY

- guide HOW

- provide step-by-step plan

NOT:
❌ redirect to embassy websites

🧾 CURRENT STATUS

| Area | Status |
| --- | --- |
| Auth | ✅ Done |
| Profile | ✅ Done |
| Database | ✅ Done |
| Country Rules | ✅ Done |
| Compare Engine | ✅ Done (needs polish) |
| Premium | ✅ Done (needs value upgrade) |
| AI Assistant | ⚠️ Partial |
| Roadmap Quality | ❌ Weak |
| Intelligence | ⚠️ Basic |

🧠 FINAL NOTE

You are very close to a real product.

Current state:
👉 70% complete
👉 Final 30% = what makes it sell

That 30% is:

- intelligence

- guidance

- confidence

📌 NEXT CHAT PROMPT

Use this to continue:

I’m building a Next.js + Prisma app called PlanMyAbroad.

We already have:

- auth

- profile system

- compare engine

- country rules

- AI assistant

Now I want to:

1. Build H12 Smart Recommendation Engine

2. Build H13 Real Roadmap Generator

3. Make premium worth paying for

4. Upgrade AI into a migration advisor

Also help fix:

- profile not found issue

- compare API stability

- weak roadmap output

🚀 READY FOR NEXT PHASE

Once resumed:
👉 We will turn this into a production-grade platform